Project Title: Book Inquiry System

Platform: GitHub & Visual Studio Code

- Work Completed This Period:

- Requirements & Design: Examined the requirements of the Book Inquiry System and created a modular structure for the Java packages.

- Setup: Installed and set up OpenJDK, VS Code, and Git Bash in the computer of group members.

- Version Control Setup: Created remote repository in GitHub and configured remote tracking branches and collaborative work.

- Core Development (Phase 1 Baseline): Developed core java source code structure for following three files:

1-Book.java: Created data variables (title, author, isbn), constructor, getter methods, and toString method.

2-SearchSolutions.java: Developed (ArrayList sequential linear search) and (HashMap direct search by key).

3-Main.java: Created the execution source code to create the test dataset and print runtime of nanoseconds (O(n) vs O(1)).

Documentation and Teamwork: Created and published README.md with setup details and individual responsibility of each member and Big-O complexity table. Successfully merged author documentation commit from all group members.

2. One key decision has been made during this period:

- Different files: Split the domain object (Book), algorithmic logic (SearchSolutions), and execution driver (Main) into different files to enable development with team members so every member can edit their files freely.

3. One problem encountered:

Git Username and installation: The Problem was git couldn’t detect email address or username when attempting to commit in local git so syncing was impossible.

4. Plan for Next Phase:

1. Increase the number of entries in Main.java file to over 1,000 entries to check execution speed.

2. Improve search capability of SearchSolutions.java file by including input and case-insensitive searches.

3. Commit on all members laptops.

5. Group Member Roles & Responsibilities

- ABDULLAH ALOFAIDLI (Team Lead):

  - Set up the Git/GitHub repository infrastructure and README.md documentation.

  - Implemented the execution driver and performance benchmarking loop (Main.java).

  - Dealt with git rebase conflicts (local/remote) and branch merging.

- Mohammed alqahtani (Data Model Developer):

  - Book.java class fields, constructors and getters organized.

  - Documented the data model architecture of Book.java and pushed it to GitHub.

- Ahmed Alzahrani (Algorithm Developer):

  - Implemented SearchSolutions.java with O(n) ArrayList and O(1) HashMap search solutions.

  - Wrote and pushed search method documentation to GitHub.